|  |
| --- |
| **Work Breakdown Structure** |

**Task Estimated Duration**

Select Topic 1 week  
Create Framework 1 week  
PC Admin Coding 2 weeks  
Create Database 1 week  
PC User Coding 2 weeks  
Smartphone User Coding 2 weeks  
Connecting All Platform 1 week  
Write Papers Result 2 weeks

CCS

Select Topic

Create Framework

PC Admin Coding

Create Database

PC User Coding

Smartphone User Coding

Connecting All Platform

Write Papers Result

|  |
| --- |
| **Gantt Chart** |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | April | | | | Mei | | | | Juni | | | |
| Select Topic |  |  | | |  | | | |  | | | |
| Create Framework |  |  |  |  |  | | | |  | | | |
| PC Admin Coding |  |  |  |  |  | | | |  | | | |
| Create Database |  | | | |  |  |  |  |  | | | |
| PC User Coding |  | | | |  |  |  |  |  | | | |
| Smartphone User Coding |  | | | |  |  |  |  |  |  |  |  |
| Connecting All Platform |  | | | |  | | | |  |  |  |  |
| Write Papers Result |  | | | |  | | | |  | |  | |